# MediCore Project Progress Report

Project purpose, system functions, phase status, and remaining work

Current assessment. MediCore has an implemented document-to-answer pipeline, a four-tab Streamlit application, and saved retrieval benchmarks. The strongest verified evidence is retrieval performance on the included benchmark sets. The saved authoritative answer-generation run was skipped because of API quota limits, so live LLM grounding still needs a successful run before it can be reported as verified.

| PROJECT | IMPLEMENTED PHASES | GUIDELINE FILES |
| --- | --- | --- |
| MediCore | Core phases 1–7 | 9 authoritative JSON files |

# 1. Project introduction

MediCore is an academic healthcare information assistant. It searches medical reference documents for passages relevant to a user question, then presents an answer with source and page or section details when available. Its intended role is to make reference information easier to find; it is not a diagnostic or treatment decision system.

# 2. Main use and intended users

The main use is document-grounded question answering: a person asks about a topic covered by the indexed material, MediCore retrieves matching evidence, and the interface displays the response alongside its provenance. The project is aimed at people who need to locate information in lengthy medical references, including students, researchers, and general information seekers. Clinical decisions still require qualified professional judgment.

# 3. Main issue and problems encountered

The user-facing problem is that useful guidance can be difficult to locate across long documents. A system must retrieve the right passage, preserve where it came from, and decline questions that the available corpus cannot support.

The repository also records practical engineering constraints: Windows scientific-library thread allocation and repeated model loading motivated thread limits and model caching. Cloud answer generation can hit Gemini quota limits; the saved benchmark results explicitly record answer generation as skipped for quota. These constraints affect evaluation completeness and reliability, not the reported retrieval scores.

The current knowledge catalog lists nine authoritative guideline JSON files plus a baseline reference entry. The catalog references a baseline PDF path; confirm that the PDF is present before treating baseline PDF ingestion as currently available.

# 4. Major system steps

Load source documents and extract text with page or section metadata.

Split document text into overlapping chunks and attach provenance fields.

Create sentence-transformer embeddings for the chunks.

Build or load a FAISS vector index and retrieve the most relevant chunks for a question.

Generate a grounded answer with a configured cloud model or the local fallback.

Display the answer, evidence, source details, guideline catalog, and search diagnostics in Streamlit.

Evaluate retrieval, evidence coverage, provenance, and unsupported-question handling with benchmark cases.

# 5. Phases documented and current progress

The project history and source code organize the work into seven phases. The phase labels below follow the pipeline comments in src/main.py and the project history; the user interface and evaluation suite are later project capabilities.

## Phase 1 — Document ingestion

Implemented. Extract text from PDF pages and ingest the authoritative JSON guidance records.

Main functions: extract_text_from_pdf; ingest_authoritative_json; ingest_baseline_pdf; load_all_authoritative_chunks.

Progress: The ingestion layer retains source and page or section details for downstream retrieval.

## Phase 2 — Chunking and metadata

Implemented. Split source text into overlapping retrieval units and retain identifiers and provenance.

Main functions: chunk_text; create_chunks_with_metadata.

Progress: Chunks carry information such as document ID, page, section, and chunk ID where the source provides it.

## Phase 3 — Embeddings

Implemented. Represent document chunks and questions as semantic vectors.

Main functions: load_embedding_model; generate_embeddings_for_chunks.

Progress: The current working changes cache the loaded embedding model to reduce repeat loading.

## Phase 4 — Vector index and search

Implemented. Index vectors with FAISS and find relevant evidence for a query.

Main functions: build_faiss_index; search_faiss; build_or_load_knowledge_base; search_knowledge_base.

Progress: The app and retrieval reports use the multi-source knowledge base and semantic search.

## Phase 5 — Answer generation

Implemented; evaluation remains incomplete. Construct responses from retrieved reference content using cloud or local generation paths.

Main functions: build_grounded_prompt; synthesize_local_grounded_answer; generate_groq_answer; generate_answer; answer_query.

Progress: Current uncommitted changes add Gemini client reuse, model fallbacks, and explicit quota or API error messages. The saved authoritative generation results show SKIPPED (QUOTA), so live answer grounding has not been demonstrated by that run.

## Phase 6 — Streamlit application

Implemented. Provide the user-facing consultation and knowledge-base workflows.

Main functions: load_rag_pipeline; process_user_query; render_sources; render_consultation_tab; render_catalog_tab; render_vector_tab; render_benchmark_tab; main.

Progress: The interface includes Clinical Consultation, Medical Guidelines Catalog, Knowledge Base & Vector Store, and Grounding Benchmark Suite tabs.

## Phase 7 — Evaluation and safety checks

Implemented; ongoing refinement. Measure retrieval quality and check grounding, citations, and refusal behavior against curated cases.

Main functions: normalize_text; evaluate_retrieval; run_retrieval_evaluation; evaluate_answer; run_evaluation.

Progress: The authoritative retrieval report has 13 cases (11 supported, 2 unsupported) and records 100% top-1/top-3 accuracy, keyword recall, and provenance integrity. Baseline retrieval results cover 10 cases and record 100% for those metrics. These are small curated benchmarks, not clinical validation.

# 6. Main functions by application area

## Knowledge base

load_catalog reads the central catalog; ingest_authoritative_json and ingest_baseline_pdf create source chunks; build_or_load_knowledge_base prepares or reuses the corpus and index; search_knowledge_base returns ranked evidence; get_knowledge_base_statistics supplies interface metrics.

## User interface

render_sidebar presents navigation and corpus context; render_consultation_tab handles question answering; render_catalog_tab browses sources; render_vector_tab exposes search and index metrics; render_benchmark_tab runs interactive benchmark cases.

## Evaluation

evaluate_retrieval checks expected documents, pages, keywords, and provenance; evaluate_answer checks answer grounding and refusal behavior; run_evaluation combines cases and writes machine-readable and human-readable reports.

# 7. Progress evidence and interpretation

Saved retrieval_results_authoritative.json reports 13 total cases, 11 supported cases, 2 unsupported cases, and 100% top-1/top-3 retrieval accuracy, keyword recall, and provenance integrity. retrieval_results_baseline.json reports 10 cases (8 supported, 2 unsupported) with the same retrieval metrics at 100%. These values describe the included test sets only.

The saved results.json and results_authoritative.json summaries report retrieval passes, but their per-case answer status is SKIPPED (QUOTA). Treat the answer-generation portion as pending a successful evaluation run. The benchmark UI contains interactive cases, but its displayed headline rates are interface labels and should not be presented as independently verified results without a completed run.

# 8. Work remaining

Run answer-generation evaluation successfully with a working quota or the local engine, and save the resulting report.

Separate retrieval scores from generation and grounding scores in project documentation and UI summaries.

Confirm the baseline PDF exists at the catalog path; add or correct it if baseline evaluation is expected.

Refresh the README so it matches the multi-source knowledge base, current interface, benchmark behavior, and evaluation limitations.

Expand benchmark coverage and test the refusal threshold and source attribution across more varied questions.

Review guideline content, dates, and source links before any broader or public deployment; current evaluation is not clinical validation.

# 9. Overall status

The core product path is present: documents are ingested, indexed, searched, and used by an application that displays evidence. Retrieval has strong results on the repository’s curated test sets. The clearest outstanding phase task is to complete and document answer-generation evaluation under a functioning engine, then align the README and benchmark claims with that evidence.

Source basis: project source files in src/, documents/catalog.json, the nine files in documents/authoritative/, saved evaluation_results JSON reports, and recent Git history. Current working-tree changes affect src/main.py and src/evaluation.py.